**Project Planning Phase**

**Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)**

| Date | 29 August 2025 |
| --- | --- |
| Team ID | LTVIP2025TMID61019 |
| Project Name | Order On The Go |
| Maximum Marks | 5 Marks |

**Product Backlog, Sprint Schedule, and Estimation (4 Marks)**

Use the below template to create product backlog and sprint schedule

| **Sprint** | **Functional**  **requirements** | **User Story #** | **Task** | **Story**  **Points** | **Priority(High/**  **Med/Low)** | **Team**  **Members** |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint 1 | User  Authentication | Us - 101 | Implement login with email/phone | 5 | |  | | --- |  | High | | --- | | Udayaraju  Harish |
|  |  | Us - 102 | Add social login (Google, FB) | 3 | Medium | Anil |
| Sprint 2 | Order  Management | Us - 201 | Design order placement UI | 8   |  | | --- |  |  | | --- | | |  | | --- |  | High | | --- | | Manikanta  Anil |
|  |  | Us - 202 | Implement order tracking service | 13 | |  | | --- |  | High | | --- | | Harish |
| Sprint 3 | Payments | Us - 301 | Integrate payment gateway (Stripe/PayPal) | 8 | |  | | --- |  | High | | --- | | Udayaraju  Anil |
|  |  | Us - 302 | Handle payment failure & retries | 5 | Medium | Harish  Manikanta |
| Sprint 4 | Analytics &  Reports | Us - 401 | Generate sales report dashboard | 8 | Medium | Udayarajui |
|  |  | Us - 402 | Add customer insights analytics | 13 | Low | Anil  Harish |
| Sprint 5 | Notifications | Us - 501 | Push notification for order status | 5 | |  | | --- |  | High | | --- | | Udayaraju  Manikanta |
|  |  | Us - 502 | Email/SMS notifications | 8 | Medium | Udayaraju  Anil |

**Project Tracer, Velocity & Burndown Chart: (4 Marks)**

| **Sprint** | **Total Story Points** | **Duration** | **Sprint Start Date** | **Sprint End Date (Planned)** | **Story Points Completed (as on Planned End Date)** | **Sprint Release Date (Actual)** |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 1 August 2025 | 2 August 2025 | 20 | 2 August 2025 |
| Sprint-2 | 20 | 6 Days | 3 August 2025 | 4 August 2025 | 20 | 4 August 2025 |
| Sprint-3 | 20 | 6 Days | 5 August 2025 | 6 August  2025 | 20 | 6 August 2025 |
| Sprint-4 | 20 | 6 Days | 7 August  2025 | 29 August  2025 | 20 | 29 August 2025 |